Risk Management

Analysing the risks that could arise during the development cycle of our product, its relative impact on the overall project’s successful completion and ways we could mitigate these inherent risks.

Risk Factor 1

| Risk identification Development of product takes longer than initially anticipated. | Analysis Poor time management among the team members could potentially cause the project to get side-tracked and hinder the progress of tasks. (Medium likelihood) We may experience technical problems with the software toolset that we will be using to implement the project. This will cause undue delays until appropriate solutions are found. (Medium likelihood) |
| --- | --- |
| Impact Incomplete product at project deadline, leading to a dissatisfied customer. |  |
| Mitigation Plan the development cycle in advance and be lenient with the initial time allocation, knowing that unforeseen circumstances can arise. | Monitoring Assign a member of the team to act like a “project manager” who’s responsibility is to regularly review the progress of various tasks. |

Risk Factor 2

| Risk identification Team member(s) becomes unavailable due to illness or injury. | Analysis Unanticipated factors like extreme sickness, severe injury or family bereavement can substantially hinder a team’s progress. In such situations, it would be understandable if the affected individual loses motivation and grows distant, not only from the project, but the university as a whole. (Low likelihood) |
| --- | --- |
| Impact A greater strain will put on the remaining team members who will inevitably have to pick up the slack and assume greater workload and responsibility to try and finish the project on time. |  |
| Mitigation It is impossible to be able to accurately predict and prepare for such unforeseen circumstances. However, good planning can help to mitigate the fallout from such a situation. Allocate the workload evenly across the team in such a way that if a member does become unavailable, their tasks can be redistributed among the remaining members. Before the start of each sprint cycle, clearly define what tasks are essential and what are not as important or time-bound so that non-critical tasks can be dropped in the event of an unforeseen circumstance to focus on the higher-priority work. | Monitoring Maintain a well-balanced workload across the team and redistribute tasks if the need arises. Develop close relations with the other members of the team, so that they feel supported in challenging times. Ensure that team members not currently working on the programming aspect of the product, still know and understand what code is being developed at any moment. |

Risk Factor 3

| Risk identification Poor team dynamics leading to miscommunication, lack of updates or disagreements among team members regarding design choices and workload distribution. | Analysis Failure to communicate progress, issues or expectations on personal tasks can result in bottlenecks and misaligned work. A lack of clear role definitions can lead to overlapping responsibilities and misunderstandings among team members. (Low likelihood) Differences in opinions, work styles, or levels of commitment may lead to disputes within the team. If unresolved, conflicts can escalate, affecting overall collaboration and productivity. (Low likelihood) |
| --- | --- |
| Impact Internal conflicts may cause delays and reduce productivity due to tasks being missed or incorrectly implemented. Misunderstandings can cause frustration, leading to decreased morale and create a negative work environment, affecting the overall quality of the project. |  |
| Mitigation Define clear roles and responsibilities for each member at the start of the project to prevent misunderstandings. Establish open communication channels and encourage constructive discussions to build a respectful team culture where issues can be resolved quickly and fairly. | Monitoring Hold regular team meetings to address concerns early and make sure the whole team is on the same page. This will also ensure that any conflicts are addressed before they escalate too far. |

Risk Factor 4

| Risk identification The software specifications are altered in a substantial way. | Analysis The client, owing to their non-technical background, may be oblivious to the impact of the changes they are requesting. This major readjustment may be too much for the development team to handle at such short notice. Furthermore, there could be difficulties implementing a solution that would cater to the new requirements of the client. Not to mention, a small modification to an existing specification may require considerable adjustments in other part of the code or design. (Low likelihood) The implementation of the altered specifications may be out of the team’s breadth of knowledge. This could be caused due to the client not understanding how difficult certain things are to effectuate through code. Consequently, members of the team may require more time to learn a new software which would be strenuous under strict time constraints. (Low likelihood) |
| --- | --- |
| Impact A complete overhaul of the product design may be required, leading due to prolonged delays and the possibility of an incomplete final product at the deadline. |  |
| Mitigation Although we can’t control the client’s vision for the project and what alterations they may request, we can write our code in as modular of a way as possible. This is done with the goal of making different parts of the software as functionally independent as feasible in order to reduce the amount of code that would require extensive refactoring in the unfortunate event of specifications being radically altered. | Monitoring Assign a member of the team to look over the code being pushed and make sure it has as few dependencies as possible. |

Risk Factor 5

| Risk identification Learning curve of the software being used in the project may be too great. | Analysis It is fair to assume that some aspects of the project may be new knowledge to the team members. This lack of experience may result in certain parts of the project taking longer than expected as we may have to learn new processes. (Medium likelihood) The programming portion of the project is the most susceptible to technical issues and successfully debugging these errors may require learning new frameworks which hinders progress. (Medium likelihood) |
| --- | --- |
| Impact Product does not get completed on schedule or is unable to implement to all the asked specifications. |  |
| Mitigation Always play to the strengths of your team and let the more experienced or confident programmers take the lead during the coding phase of each sprint cycle. Making sure all the team members (even those not currently working on coding) can aid the main programmer(s) of the team if the situation arises can help mitigate some risks. | Monitoring Have an experienced team member oversee and organise the programming tasks. They should ensure that progress on the technical side is being regularly reviewed, and that each member understands the code being pushed at every iteration to a certain degree. |

Risk Factor 6

| Risk identification The execution time of the code may be slower than anticipated. | Analysis Depending on how we choose to implement the game, there are several programming frameworks and algorithms that we could use for various aspects of the project. Depending on the choices we make, the software we develop could end up executing at different speeds. It is of paramount importance that the code executes in a coherent manner and avoids performance bottlenecks due to inefficient algorithms or database queries being utilised. Coding overly complicated solutions to simple problems are usually the root causes of such issues. Slow execution times would lead to poor user experience and customers being unhappy with our product. (Low likelihood) |
| --- | --- |
| Impact Poor user experience, leading to dissatisfied customers. |  |
| Mitigation Always try to implement code using the most time efficient solutions as possible. By prioritizing code efficiency, the development team can achieve improved performance, product scalability, maintainability, and enhanced user experience. To achieve this, leave some time at the end of the programming phase of each sprint cycle to allow for thorough proof-reading of the code that is being pushed to make sure that the most time optimal solution is being used for every task. | Monitoring Have a team member, preferably someone proficient in programming, oversee all the submitted code at the end of every sprint cycle. Their responsibility is to check that the code being delivered is written in the most time efficient way as possible. Do not leave this task for the end of the development cycle because having to go through and check the entire project’s code at once can get overwhelming. |

Risk Factor 7

| Risk identification The end size of the software product may have been underestimated. | Analysis Whilst no formal size or memory limit has been placed by our client for the product, we want the software to be accessible to as many people as possible. Consequently, the size and memory that our product will require is an important aspect. If the software is too large and requires a lot of memory, it could put off some customers. Subsequently, this would lead to lower sales and poorer customer satisfaction. (Low likelihood) |
| --- | --- |
| Impact Final product may be larger than originally planned. This could be a problem for customers. |  |
| Mitigation Identify a target for the amount of RAM that a system will require to run the game as well as a rough estimate as to what the total file size for downloading and installing the product would be. Once you set that limit, write code and implement the design framework in such a way that it does not exceed it. | Monitoring Regularly conduct test runs of the code during development and take note of how much memory and RAM it is utilising. |

Risk Factor 8

| Risk identification Hardware combination on the user’s side or an overlooked bug may not allow the game to run properly and cause unforeseen errors. | Analysis It is possible that some hardware combination doesn’t allow the game to work smoothly on a customer’s computer. This could be caused by an error/bug that slipped under our radar while writing the code and testing it ourselves or some other reason. As developers, we are only able to test the game on a more general widespread degree. However, there may some very specific conditions in certain situations that prevent the game from running smoothly that we were unable to test for. (Medium likelihood) |
| --- | --- |
| Impact A previously unnoticed bug/error could crop up on certain systems leading to unsatisfied customers. |  |
| Mitigation Once the game has completed its development cycle and passed our own unit testing, try to test the game on as many different personal machines as possible, in an effort to simulate how the game would be distributed to the customers by the client. It would be beneficial for us as the software developers that our product is tested by as many people as possible on their own machines because they may run into an error that we had not have accounted for. Comprehensive beta testing is the key to launching a good, bug-free product. | Monitoring Have someone oversee all the submitted code and check if it is as concise as possible or can be streamlined in any way. As it is often said, the simplest solution is usually the best one. |

Risk Factor 9

| Risk identification The A.I. agent could learn the game too well. | Analysis There are several ways we could go about implementing an autonomous user for our game. However, if we allow the A.I. agent to learn the game too much and evolve into a state where it is almost unbeatable for the average user, it could result in customers becoming frustrated with the game and choosing not to play the game as much. It is important that we implement the A.I. system in our game in a fair and satisfactory manner, lest it deter people away. (Low likelihood) |
| --- | --- |
| Impact Creating an A.I. agent that is “too smart” could result in users struggling a lot and being put-off playing the game, lest it become too frustrating to play against. Instead, they may start choosing only to play with other human users and avoid the A.I. agent entirely. |  |
| Mitigation We decided from the outset that if time permitted, we would develop different difficulty levels for our A.I. agents that customers could choose from before starting the game. So, if they are inexperienced and new to the game, they could play against an easier A.I., while if they want to challenge themselves more, they could play against a more sophisticated and difficult A.I. agent. Such a solution would let the game be enjoyable to all users, regardless of their experience level. | Monitoring Test the autonomous agent at every difficulty level, ranging from fairly simple to beat at easy difficulty to quite challenging, though still beatable, at the harder difficulty. |

Risk Factor 10

| Risk identification Improper use of Git leading to merge conflicts, lost code or inconsistent project versions. | Analysis If team members do not follow a structured Git workflow and work on the same files without proper coordination, it can result in merge conflicts. This can be at times difficult to resolve and require additional time to fix as well as increase the risk of errors cropping up in the code. (Medium likelihood) |
| --- | --- |
| Impact Developers may accidentally overwrite each other’s work causing delay. Merge conflicts can lead to broken functionality or even loss of important code. Poor Git practices can make it difficult to track changes and roll back to previous versions if needed. |  |
| Mitigation Follow a Git workflow like feature branching to organise contributions. Require pull requests and code reviews before merging into the main branch. Additionally, regularly push and pull updates to avoid working on outdated code. | Monitoring Assign a member of the team to oversee and review merge requests to ensure that conflicts are resolved efficiently. Conduct periodic checks to verify that all members are following the agreed-upon workflow. |

Encountered Risks

Team member becomes unavailable due to illness.

- Analysis: This risk became a reality during 3rd sprint when one of our team members fell ill, causing a short-term delay in completing their assigned work. The team was initially at risk of missing key sprint deliverables.

- Mitigation: Due to our adherence to clean, modular coding practices and regular updates via team meetings, we were able to reassign the affected task quickly to another team member. This helped maintain the workflow and prevent backlog accumulation.

- Monitoring: The team continued to monitor workload balance and ensured that progress was not hindered. Effective communication and collaboration within the team allowed us to smoothly redistribute tasks when necessary.

Competing Academic Commitments

- Analysis: During Sprint 2, one of our team members had exams, and in Sprint 3, several members were occupied with other coursework deadlines. This temporarily reduced the overall focus and availability for the Property Tycoon project, resulting in slower progress during those sprints.

- Mitigation: While certain tasks were delayed during these periods, the team effectively managed time in the latter half of each sprint and especially in Sprint 4, where we had completed most other academic projects. This allowed us to catch up on pending tasks without significantly impacting the overall project timeline.

- Monitoring: We tracked individual availability across sprints and adjusted task allocation accordingly. Consistent internal communication helped us coordinate around these academic pressures, and by sharing progress frequently, we ensured that momentum was regained once availability improved.