Sprint 1 End Document

Date: 23rd February 2025

Sprint Changelog

- Basic game board has been created which will form the base for our entire project.

- Concept art for the game board was crafted in Figma before importing into Unity to sit above the original board.

- Models for the dice and player tokens have been designed in Blender and are ready to be imported into Unity.

- Tile details (property name, cost, rent) have been inputted for each board space.

- Coding logic behind dice rolls has been written. A button has been added to allow players to roll the dice during their respective turns as well as view the outcomes.

- Basic player movement logic has been implemented and partially completed. Tokens can now move on the game board, with some minor issues notwithstanding.

- The game now has a start menu screen.

- Work on the start menu buttons (“Play”, “Settings”, “Rules” and “Quit”) has begun.

- In-game audio has been implemented and can be adjusted via the “Settings” button on the start menu.

Sprint Review

What went well this sprint?

- We held regular team meetings. This ensured that everyone was on the same page and their goals were aligned.

- Task distribution and collaboration were effective in most areas.

- Majority of the code written by Johnson and Oscar during this sprint works well and we haven’t encountered any major bugs.

- Team is happy with Tevy and Sahil’s artistic choices concerning the UI and game assets.

- Documentation work by Gunbir and Adarsh has begun.

What should we continue doing to make sure things keep going well?

- Continue distributing tasks based on everyone’s strengths.

- Maintain good documentation and code commit frequency.

- Continue holding regular physical team meetings to discuss the progress of individual tasks.

- Hold each other accountable.

What didn’t go well this sprint?

- Token movement faced some issues and took longer than anticipated to complete.

What could we do better next sprint?

- Progress is a little slow, could improve for future sprints.

- We could communicate better about our availability for team meetings.

- We could monitor our discussion channel with our customer, Watson Games, more attentively to ensure we don’t miss any clarifications on requirements for our product.

Organisation & Planning

- No major role changes occurred within the team during this sprint.

Other Notes

We have discussed what features we want to complete in the next sprint. Work on the UI for the “opportunity knocks” and “pot luck” cards as well as the in-game HUD visible to players around the game board is planned for our 2nd sprint. Additionally, we aim to complete coding the logic for how these cards will work in-game as well as programming player interactions with special board tiles like “jail” and “free parking”. Unfortunately, we ran into some problems with the implementation of token movement on the game board. This issue was discussed during our team meetings, and we hope to be able to complete the task successfully in sprint 2.