Sprint 1 Start Document

General Information

Dates

| Start Date | End Date |
| --- | --- |
| 6th February 2025 | 23rd February 2025 |

Team Number – 22

People involved in Sprint – Adarsh, Gunbir, Johnson, Oscar, Sahil, Tevy

Tasks for this Sprint

| Task Name | Assignee(s) | Status |
| --- | --- | --- |
| Set up a GitHub repository | Johnson | Done |
| Set up a shared OneDrive folder | Johnson | Done |
| Create the game board | Johnson, Oscar, Sahil | Done |
| Design the game board UI | Tevy | Done |
| Create player token models | Sahil | Done |
| Create two dice models | Sahil | Done |
| Code the dice mechanics | Johnson | Done |
| Documentation | Adarsh, Gunbir | Done |
| Implement and code player movement logic | Johnson | In progress |
| Design the start menu UI | Tevy | Done |
| Code the menu buttons – Play, Settings, Rules, Quit | Sahil | In progress |
| Input the tile details | Oscar | Done |
| Implement in-game audio | Sahil | Done |
| Testing | All | Done |

Requirements to be addressed in this Sprint

Functional Requirements: - F-4: Each player, including the autonomous agent, shall be assigned one of the following game tokens: - Boot - Smartphone - Ship - Hatstand - Cat - Iron - F-5: Two 6-sided dice shall be rolled simultaneously by each player during their turn. The outcome from these dice rolls will be added up, to determine the total number of moves the player must take. The system shall implement “fair” dice rolls where the probability of getting any face is always equal. - F-6: At the beginning of the game, all players shall start on the board space labelled as “Go” at the bottom left of the game board. - F-7: Players shall move in a clockwise direction around the board unless they are explicitly told to move backwards (anticlockwise) for a certain number of spaces by a card. - F-11: Board spaces can contain one of the following tiles: - Properties - Pot Luck - Opportunity Knocks - Free Parking - Jail / Just Visiting (These both occupy one space together) - Space with specific instructions that must be followed by the player - F-14: If a player throws a double, they shall take another turn. However, if this occurs again on their 3rd turn, their player token will be moved to the game board tile labelled as “Jail.” In such a scenario, their player token must be taken directly to the “Jail” tile without passing over the “Go” tile. Non-Functional Requirements: - NF-5: The system shall produce fair outcomes with each dice have an equal probability of landing on one of its six sides so that over the course of the game, they form a roughly uniform distribution. Domain Requirements: - D-1: The game should be fun to play and have a colourful and intuitive interface that reflects the spirit and character of the original board game. User Interface: - Game Board - The game board shall consist of 40 tiles, with each tile representing a space on the board. These may contain properties a player can buy, items a player can receive (such as “pot luck” or “opportunity knocks” tiles) or special spaces (e.g. Jail, Free Parking). - Each tile on the game board must display relevant information (e.g., property name, cost, rent). - The board must show the current position of all players’ Tokens. - Action Buttons: - The UI must include a button to enable each player to roll the dice during their respective turns. - Asset Models: - 3D models of the player tokens shall be created in Blender. - 3D models of the dice shall be created in Blender. - Main Menu: - A suitable main menu shall be created which shall be the first screen players see when launching the game. The main menu will include buttons for “Play”, “Settings”, “Rules” and “Quit”. - Players shall be able to start a new game by clicking the "Play" button. - The “Settings” button will lead to a new screen which will allow players to change the in-game sound. There will be 3 sliders – one to adjust the master volume, another to adjust only the music volume and the last to adjust only the SFX volume. - The “Rules” button will lead to a new screen which will display the rules of Property Tycoon to new players. - The “Quit” button will allow players to exit the application.

User Story – Game Board

When a player enters the game, they should see a detailed and accurate game board that clearly shows the individual tiles and the location of their player token.

Task Card:

Design a game board layout in Figma that faithfully replicates the structure of the board game, Property Tycoon. Each property should have its name and colour coded group visible to the players.

User Story – Dice Mechanics and Token Movement

When a player clicks the roll dice button, their player token should move according to the dice values. If they roll a double, they will be given the chance to roll the dice again. If they roll three doubles in a row, they will be sent to jail.

Task Card:

Generate two random numbers between 1 and 6 and display these values to the player. Based on the total rolled, update the player token’s position on the game board. It should be detected in the game’s system if a double is thrown. In the circumstance that three doubles are thrown in a row, call a function to mark that person as in jail.

Gantt Chart: