Sprint 2 Start Document

General Information

Dates

| Start Date | End Date |
| --- | --- |
| 24th February 2025 | 13th March 2025 |

Team Number – 22

People involved in Sprint – Adarsh, Gunbir, Johnson, Oscar, Sahil, Tevy

Tasks for this Sprint

| Task Name | Assignee(s) | Status |
| --- | --- | --- |
| Design and create a HUD | Tevy | Done |
| Implement and code player movement logic | Johnson | Done |
| Code the menu buttons – Play, Settings, Rules, Quit | Sahil | Done |
| Design the UI for buying property | Tevy | Done |
| Code the logic behind the jail board tile | Johnson | Done |
| Import player tokens from Blender into Unity | Sahil | Done |
| Code the logic behind the parking board tile | Johnson | Done |
| Design the UI for “pot luck” cards | Tevy | Done |
| Input the data for “pot luck” cards | Oscar | Done |
| Code the logic behind the “pot luck” cards | Johnson | Done |
| Create and implement a token selection screen | Sahil | In progress |
| Design the UI for “opportunity knocks” cards | Tevy | Done |
| Input the data for “opportunity knocks” cards | Oscar | Done |
| Code the logic behind the “opportunity knocks” cards | Johnson | Done |
| Documentation | Adarsh, Gunbir | Done |
| Code the card selection and shuffling mechanism | Johnson | Done |
| Implement interface switching at the end of each player’s turn | Johnson | In progress |
| Implement camera transition to follow a token around the board | Johnson | In progress |
| Testing | All | Done |

Requirements to be addressed in this Sprint

Functional Requirements: - F-1: Property Tycoon shall require a minimum of 2 players to start the game. Likewise, the maximum players permitted in each game shall be 6. - F-2: The application shall include at least one autonomous agent coded into the game. However, the human players have liberty to choose whether the A.I. option is deployed and determine how many autonomous agents they would like in a particular game. - F-4: Each player, including the autonomous agent, shall be assigned one of the following game tokens: - Boot - Smartphone - Ship - Hatstand - Cat - Iron - F-8: Each player shall start the game with £1500 in cash. - F-12: From the outset of the game, there shall be two packs of cards, labelled “pot luck” and “opportunity knocks”, which are to be shuffled and placed on the board for all players to see. For every card taken from either of these piles, a replacement card must be placed at the bottom of the corresponding piles. - F-13: In the event that a player does land on a space labelled as “pot luck” or “opportunity knocks”, the player shall be required to take a card from the top of the corresponding pile and carry out whatever instructions are written on the said card. Once this is complete, the card is replaced at the bottom of the corresponding pile. - F-14: If a player throws a double, they shall take another turn. However, if this occurs again on their 3rd turn, their player token will be moved to the game board tile labelled as “Jail.” In such a scenario, their player token must be taken directly to the “Jail” tile without passing over the “Go” tile. - F-15: All players shall have the ability to purchase property throughout the game. However, this only comes into effect after they have achieved one complete clockwise circuit of the game board. Therefore, they must have passed their starting “Go” position again before they can buy any property. - F-16: When a player successfully completes a circuit of the board and passes over the “Go” tile again, they shall receive £200 from the bank. This will occur every time the player accomplishes a full cycle of the board. - F-17: Initially, all property shall be under the ownership of the bank. When a player does choose to purchase a property, the player will receive the corresponding property card. The amount the property is worth, as shown on the card, will be deducted from the player’s account and paid to the bank. All assets procured from the bank must be paid for in cash. The bank does not provide credit. - F-26: Where fines are to be paid, the proceeds accumulate on the free parking space in the centre of the board. When a player lands on free parking, they collect all the funds currently on the free parking space. - F-27: If a player is sent to jail, they will have the following options: - They pay £50 to be released immediately from jail. The £50 is added to the free parking fines. Their player token will then be moved to the “just visiting” section of the tile and the players turn will end. The player will be entitled to start taking normal turns from the next round. - They opt to stay in jail and complete their sentence, in which case they will have to give up their turn for the next 2 rounds. Whilst in jail, a player shall not collect any rents from other players. At the end of the next 2 rounds, their player token will be moved to the “just visiting” section of the tile and the players turn will end. The player will be entitled to start taking normal turns from the next round. - A player possesses a special “get out of jail free” card which can be obtained from either the “pot luck” or “opportunity knocks” piles. In such a situation, they shall be able to leave the jail immediately and without paying any fines. Their “get out of jail free” card will be placed at the bottom of the respective pile from which it was originally taken, their player token will be moved to the “just visiting” section of the tile and the players turn will end. The player will be entitled to start taking normal turns from the next round. Non-Functional Requirements: - NF-3: The system shall allow an easy means of uploading and importing initial data about the board layout, the “pot luck” and the “opportunity knocks” cards and the details about various properties via external files (e.g. Excel). As this data will be loaded on start-up from external files, this means that the game is easily customised, and our client sees this as a valuable selling point of the new electronic version. - NF-4: The GUI shall display the player positions, the current worth of each of the players and the property assets that they own. Furthermore, the range of properties available for sale by the bank is a matter of public record, and that information must always be available to all players. Domain Requirements: - D1: The game should be fun to play and have a colourful and intuitive interface that reflects the spirit and character of the original board game. User Interface: - Cards: - Two packs of cards called “pot luck” and “opportunity knocks” shall be shuffled and kept on the board. When a player’s token lands on a board tile labelled with either of these cards, the top card from the respective pile will be taken and displayed to them. These cards will all contain specific instructions that a player must follow. After turn is complete, the card will be returned to the bottom of the deck. - HUD UI: - A HUD shall be displayed to indicate the name of the player whose turn is currently in progress as well as the amount of cash they possess. - Asset Models: - The 3D models of the player tokens which were created in Blender will now be imported into Unity and be visible on the game board. - Buying Property UI: - When a player lands on a property that has not yet been purchased by another player, a screen will pop up informing them about the cost of the property and asking whether or not they want to purchase it. - Jail Board Space: - When a player’s token lands on the “Go to Jail” tile, their token is immediately moved to the “In Jail” section of the jail tile. Once in this position, the player shall have the option to either serve their sentence, pay a fine or use a “get out of jail free” card. - Main Menu: - A suitable main menu shall be created which shall be the first screen players see when launching the game. The main menu will include buttons for “Play”, “Settings”, “Rules” and “Quit”. - Players shall be able to start a new game by clicking the "Play" button. - The “Settings” button will lead to a new screen which will allow players to change the in-game sound. There will be 3 sliders – one to adjust the master volume, another to adjust only the music volume and the last to adjust only the SFX volume. - The “Rules” button will lead to a new screen which will display the rules of Property Tycoon to new players. - The “Quit” button will allow players to exit the application. - Token selection screen: - After a user clicks the “Play” button on the start menu, a new screen will pop up. This page will allow users to decide the number players which would take part in the game, their individual player agent, their in-game name and whether or not they wanted to play against an autonomous computer agent - Interface Switching: - When another player’s turn begins, the interface will update to display that player's game details. - Camera Movement: - When a player moves their token, the camera angle (which was originally set to display the game board from above) will transition to follow and track behind the player’s agent as it moves across the game board.

User Story – Cards

When a player lands on a “pot luck” or “opportunity knocks” tile, they should receive a card from the corresponding pile. These cards will contain specific instructions that the player must follow.

Task Card:

Design “pot luck” and “opportunity knocks” cards in Figma that contain specific instructions. When the player receives one of these cards, apply the cards effects on that user.

User Story – Start Screen

When a player launches the game, they will be welcomed with a visually appealing start screen where they can choose whether to start a game, adjust settings, read the rules or quit easily.

Task Card:

Design an intuitive start screen interface that allows players to start the game, adjust the master, music and SFX volume via sliders, display a scrollable UI panel describing how to play the game and close the application.

Gantt Chart: