Sprint 3 End Document

Date: 31st March 2025

Sprint Changelog

- A sky background has been added to improve the visual appearance of the game.

- Work on the interface switching at the end of each player’s turn has concluded. Now, when one player’s turn ends, the interface will smoothly update to display the next player's game details like player name, cash balance, etc in the in-game HUD.

- Models of the player tokens without any glass texture have been implemented and are now visible on the game board.

- Work on the token selection screen which will pop up after you press “Play” on the start menu has concluded. On this screen, a user will now be able to choose the number of players which will take part in the game, their individual player agent, their in-game name and whether or not they want to play against an autonomous computer agent.

- Models for the houses and hotels with which players can improve and develop their properties have been created and imported into Unity. However, these have not yet been implemented in the game environment and won’t currently be visible on the board.

- Work on the camera transition to follow behind a token around the game board has concluded. After the dice have been thrown, the camera system should now track the player’s token across the game board and provide a more immersive experience.

- Coding logic behind the banking system is now complete. Each player should now receive £200 from the bank every time they successfully complete a circuit of the board and pass over the “Go” tile.

- Coding logic behind buying properties has been implemented. Now, when a player’s token lands on a property that has not yet been purchased by any other player, they will have the ability to buy that property

- A comprehensive Requirement Analysis document has been created, outlining all functional, non-functional, and domain requirements. This document helped guide development priorities and ensured that the implemented features aligned with the project specification.

- Coding logic behind renting properties is now complete. Now, when a player’s token lands on a property that has already been purchased by another player, they will have to pay rent to the owner of the property.

- The volume controls visible in the settings menu have now been integrated to affect in-game audio.

- Work on allowing a player to liquidate their investments and raise capital when they are running low on cash has begun. Players can now sell their property back to the bank for their original value as shown on their property card.

Sprint Review

What went well this sprint?

- The majority of gameplay features have now either been implemented or are under active development. This will ensure that we can complete tests and ensure that there are no bugs in many of the game’s attributes.

- Team meetings continued to occur regularly despite many of the team members having other assignments and exams due during this sprint, albeit with some members attending online over discord.

- When some tasks had to be re-distributed among the team due to over-lapping commitments in other modules, this was executed well and the .

- The completed requirements analysis report should provide the team clear development direction and help ensure that the implemented features match the functional requirements. It will also allow any non-mandatory and non-essential tasks to be easily identified and dropped from active development in case of time constraints during the final sprint.

What should we continue doing to make sure things keep going well?

- Maintain regular team meetings and clear sprint goals.

- Continue dividing responsibilities effectively and supporting each other’s work.

- Prioritise essential features based on customer requirements and playability.

What didn’t go well this sprint?

- Some team members had overlapping deadlines with other modules, which limited their availability and led to reduced focus on this project during certain periods in this sprint.

- A few team meetings were either missed entirely or attended online over discord due to scheduling conflicts and external academic commitments.

- During the sprint, one team member fell ill, resulting in a delay in their assigned task. However, the team had anticipated such contingencies (due to our risk analysis and management report) and promptly reallocated the work to another member, ensuring timely completion and preventing any further impact on the project's schedule.

- Several planned additions to the game – such as animations for dice rolling, card shuffling, and player tokens moving between tiles – have been deprioritised during this sprint. As these features are not part of the customer’s essential requirements and were intended solely to enhance the visual appeal, we have decided to suspend their development due to time constraints.

What could we do better next sprint?

- With other module assignments now completed, the team will be able to dedicate full focus to this project.

- The team plans to attend a seminar with the customer to review progress and receive direct feedback to ensure we are aligned with their expectations.

- Going forward, we aim to prioritise features outlined in the customer’s requirements and postpone any non-essential enhancements until after the core gameplay has been fully completed, time permitting.

Organisation & Planning

- No major role changes occurred within the team during this sprint.

Other Notes

As we approach the final sprint and overall project deadline, the team will now shift its focus to refining core gameplay features, finalising any outstanding UI elements, completing any remaining code components, and preparing the game for submission to the customer. A key priority will be conducting comprehensive system-wide testing, followed by a product review with the customer to ensure all expectations are met. All remaining documentation tasks, including the group report and peer assessment report, will be completed during the next sprint.