Sprint 3 Start Document

General Information

Dates

| Start Date | End Date |
| --- | --- |
| 14th March 2025 | 31st March 2025 |

Team Number – 22

People involved in Sprint – Adarsh, Gunbir, Johnson, Oscar, Sahil, Tevy

Tasks for this Sprint

| Task Name | Assignee(s) | Status |
| --- | --- | --- |
| Add a skybox to the game’s background | Tevy | Done |
| Implement interface switching at the end of each player’s turn | Johnson | Done |
| Import and configure player tokens in Unity | Oscar | Done |
| Create and implement a token selection screen | Sahil, Johnson | Done |
| Create 3D models for houses and hotels and import into Unity | Tevy | Done |
| Implement camera transition to follow a token around the board | Johnson | Done |
| Code the logic behind the banking system | Johnson | Done |
| Code the logic behind buying properties | Johnson | Done |
| Documentation | Adarsh, Gunbir | Done |
| Code the logic behind selling properties | Johnson | In progress |
| Integrating volume controls to affect in-game audio | Johnson | Done |
| Code the logic behind paying rent when you land on a property owned by another player | Johnson | Done |
| Dice rolling animation | Johnson | In progress |
| Cards shuffling animation | Johnson | In progress |
| Animate player tokens jumping between tiles. | Johnson | In progress |
| Testing | All | Done |

Requirements to be addressed in this Sprint

Functional Requirements: - F-4: Each player, including the autonomous agent, shall be assigned one of the following game tokens: - Boot - Smartphone - Ship - Hatstand - Cat - Iron - F-9: The system itself shall handle the role of the banker. Consequently, it will be responsible for distributing the correct amount of cash to each player throughout the game. The bank will have a theoretical total of £50,000 in cash. - F-10: Players shall not borrow additional money from the bank but can trade game items with the bank. Players shall not be allowed to borrow or lend money to each other either. Both of these conditions should be enforced during the game’s development. - F-15: All players shall have the ability to purchase property throughout the game. However, this only comes into effect after they have achieved one complete clockwise circuit of the game board. Therefore, they must have passed their starting “Go” position again before they can buy any property. - F-16: When a player successfully completes a circuit of the board and passes over the “Go” tile again, they shall receive £200 from the bank. This will occur every time the player accomplishes a full cycle of the board. - F-18: When a player lands on a space with a property that has not yet been purchased by another player, they shall have the exclusive opportunity to buy that property. However, if they decide that they do not want to buy and own said property, it will be auctioned off by the bank. Each player shall be permitted to make a bid for the property to the bank and it will be sold to the highest bidder. In the case that no bids are made for the property, then the property will remain unsold, and the game will continue. Two constraints however must be applied to this functionality. Firstly, a player cannot buy a property if they have insufficient funds or bid more than the current amount of cash that they possess. Moreover, bids cannot be based on the subsequent sales of assets to meet the cash need. Secondly, all bidding players must have completed one circuit of the board and must not currently be in jail to participate in the auction. Consequently, a bid shall only take place with two or more active players. If only one player is eligible to buy the property, then they have they choice to buy the property at the stated card value, or to not buy the property. - F-19: If a player lands on a property owned by another player, they shall pay the player who owns the property the value of rent shown on the corresponding property card. - F-20: When a player has finished moving their token, they shall have the option to improve their portfolio through the development of houses and hotels on their property. These are purchased for the amount shown on the respective property card. However, a constraint applies to this – houses and hotels can only be purchased for properties where a player owns all the properties in a particular colour coded group. Players will not be permitted to improve their properties at any other time. The maximum development that will be permitted on any property is one hotel which is equivalent in value to 5 houses. - F-23: All rents due must be paid for in cash. If a player is unable to pay the rent for a property they have landed on, they shall have to liquidate and sell whatever game assets are in their possession to the property owner to raise capital and make good on the rent. This will be used to cover whatever rent is owed in cash. However, if they are still in debt and unable to pay the rent after liquidating and selling all their game assets, then they shall be declared as bankrupt and will be removed from the game. In doing so, their game token will also be removed from the board. - F-24 (1): If a player needs to raise funds, they shall have the following options: - They can sell a property back to the bank for its original value as shown on the game card. However, a constraint will apply to this - a property can only be sold when no improvements have been made through the development of houses or hotels on that property. - F-28: A player may choose to retire and leave the game with the agreement of all the other players. In such a situation, all the player’s properties and funds are returned to, and become the property of, the bank. Non-Functional Requirements: - NF-4: The GUI shall display the player positions, the current worth of each of the players and the property assets that they own. Furthermore, the range of properties available for sale by the bank is a matter of public record, and that information must always be available to all players. Domain Requirements: - D-2: Players may not lend or borrow money between each other. - D-3: Although the banks start with a theoretical sum of £50,000 in their possession. In practice however, there is no reason to suppose any particular limit in the liquidity of the bank. The bank is always able to pay the players. User Interface: - Token selection screen: - After a user clicks the “Play” button on the start menu, a new screen will pop up. This page will allow users to decide the number players which would take part in the game, their individual player agent, their in-game name and whether or not they wanted to play against an autonomous computer agent. - Interface Switching: - When another player’s turn begins, the interface will update to display that player's game details. - Camera Movement: - When a player moves their token, the camera angle (which was originally set to display the game board from above) will transition to follow and track behind the player’s agent as it moves across the game board. - Asset Models: - Simplified models of the player tokens without glass texture and internal reflections will be imported into Unity. These tokens will be configured and visible on the game board. - 3D models of houses and hotels which can be developed on properties to improve them will be created in Blender and imported into Unity - Game Background: - A sky background will be visible while playing the game. This is to enhance the visual appeal of the game. - Player-Property Interactions: - When a player lands on a property that has not yet been purchased by another player, they can choose to buy it. - When a player lands on a property that has been purchased by another player, they will have to pay rent to the owner of the property. - Raise Funds: - When a player is running low on cash, they can sell their property and liquidate their investments to raise capital. - In-game sound: - The in-game sound will be configured. Players should be able to adjust the master volume, the music volume and the sfx volume. - Animations: - When a player clicks the roll dice button, an animation depicting 2 dice falling on the board will be visible. - At the beginning of the game, there will be animation illustrating the “pot luck” and “opportunity knocks” cards being shuffled. - When a token moves across the game board, an animation of the token jumping between tiles will be visible.

User Story – Property Management

When a player lands on a previously unowned property, they will be given the chance to purchase it. On the other hand, if a player lands on a property that is already owned by another player, they will have to pay rent to that user.

Task Card:

Implement player-property coding logic based on the ownership of the property which will allow for rent to be collected from other players. To facilitate this, we will have to store each player’s owned properties in a structured format.

User Story – Token Selection Screen

Users should have the ability to choose how many players would take part in the game, what their in-game name should be and pick a unique token to represent their character in the game.

Task Card:

Create a token selection screen that displays all the available token models that a player can choose from. Enforce uniqueness by ensuring that tokens can’t be selected by more than one player and multiple players can’t have the same in-game name. Also allow players to choose if they want to have autonomous computer agents in their game or not.

Gantt Chart: