Sprint 4 Start Document

General Information

Dates

| Start Date | End Date |
| --- | --- |
| 1st April 2025 | 11th April 2025 |

Team Number – 22

People involved in Sprint – Adarsh, Gunbir, Johnson, Oscar, Sahil, Tevy

Tasks for this Sprint

| Task Name | Assignee(s) | Status |
| --- | --- | --- |
| Creating an animation for the start screen | Tevy | Done |
| Implement and configure models for houses and hotels | Oscar | Done |
| Create and implement a screen to choose format of the game (Standard vs Abridged) | Johnson | Done |
| Code the logic for auctioning a property (Bidding system) | Johnson | Done |
| Create the window to display the bidding system | Johnson | Done |
| Improvements to the UI for property cards | Tevy | Done |
| Improvements to the UI of non-standard property cards (Railway stations and Utility Companies) | Tevy | Done |
| Code the logic for improving the property with the development of houses and hotels | Johnson | Done |
| Create and implement a property review window | Oscar | Done |
| Code the logic for selling the houses and hotels built on a property | Johnson | Done |
| Code the logic for mortgaging a property | Johnson | In progress |
| Code an A.I. agent to be able play the game autonomously and make smart decisions | Johnson, Sahil | In progress |
| Documentation | Adarsh, Gunbir, Oscar, Tevy | Done |
| Testing & Bug Fixing | All | Done |

Requirements to be addressed in this Sprint

Functional Requirements - F-3: The autonomous player agent shall be able to play the game to the same extent that a human player could. The A.I. agent shall roll moves and buy/bid for property on the game board. They shall not opt to retire from the game and will only leave when they are declared bankrupt. - F-18: When a player lands on a space with a property that has not yet been purchased by another player, they shall have the exclusive opportunity to buy that property. However, if they decide that they do not want to buy and own said property, it will be auctioned off by the bank. Each player shall be permitted to make a bid for the property to the bank and it will be sold to the highest bidder. In the case that no bids are made for the property, then the property will remain unsold, and the game will continue. Two constraints however must be applied to this functionality. Firstly, a player cannot buy a property if they have insufficient funds or bid more than the current amount of cash that they possess. Moreover, bids cannot be based on the subsequent sales of assets to meet the cash need. Secondly, all bidding players must have completed one circuit of the board and must not currently be in jail to participate in the auction. Consequently, a bid shall only take place with two or more active players. If only one player is eligible to buy the property, then they have they choice to buy the property at the stated card value, or to not buy the property. - F-20: When a player has finished moving their token, they shall have the option to improve their portfolio through the development of houses and hotels on their property. These are purchased for the amount shown on the respective property card. However, a constraint applies to this – houses and hotels can only be purchased for properties where a player owns all the properties in a particular colour coded group. Players will not be permitted to improve their properties at any other time. The maximum development that will be permitted on any property is one hotel which is equivalent in value to 5 houses. - F-21: Where a coloured set of properties is owned and developed by a player, there shall never be a difference of more than 1 house between the properties in that set. For example, if a player wishes to purchase a hotel for a particular property (which is equivalent in value to 5 houses), then the player may have 4 houses on one set and a hotel on another in that set. - F-22: In the circumstance that a player owns all the properties in a particular colour coded group, but the properties have not been developed further with houses or hotels, then the rent due shall be doubled. However, if a property has been improved with the development of houses or hotels, then the rent to be paid shall remain the same as originally assigned and is shown on the property card. - F-23: All rents due must be paid for in cash. If a player is unable to pay the rent for a property they have landed on, they shall have to liquidate and sell whatever game assets are in their possession to the property owner to raise capital and make good on the rent. This will be used to cover whatever rent is owed in cash. However, if they are still in debt and unable to pay the rent after liquidating and selling all their game assets, then they shall be declared as bankrupt and will be removed from the game. In doing so, their game token will also be removed from the board. - F-24 (Part 2 & 3): If a player needs to raise funds, they shall have the following options: - They can sell the houses and hotels developed on a property back to the bank for the original purchase price to raise capital - They can mortgage a property with the bank. The bank will pay the player half the property’s value as shown on the game card. However, two constraints will apply to this option. Firstly, no rents shall be collected for that property whilst it is under mortgage. Secondly, if a mortgaged property is then sold back to the bank, it will be sold for one half of the property price as shown on the card. If a player wishes to release a property from a mortgage, then they will have to repay the sum that they gained from the mortgage to the bank. This can only be done during a player's turn. - F-25: If a player wants to raise capital, they shall be permitted to liquidate and sell more assets than required to leave excess cash in their balance. This is completely up to the player's discretion. - F-29: The game shall be implemented in such a way that it can be played in two distinct versions: - Standard full game – In the full version, the game shall be played until there is only one player left, and all other players have retired from the game either due to bankruptcy, or because they have decided to leave the game with the agreement of the other players. The player still left standing at the end will be declared the winner. - Abridged game – In the abridged version, a time limit shall be agreed at the outset by all players. When the time limit is reached, and the players have all taken the same number of turns, the game will come to an end. The value of each player’s game assets will then be calculated and whoever has the greatest value will be declared the winner. - F-30: The value of a player’s assets is calculated by adding up all the cash they hold, the value of properties they own as shown on the game card (unless the property is mortgaged, in which case the value is halved) and the value of houses and hotels purchased for the improvement of each property. Special cards like the “Get out of jail” free card hold no monetary value. Non-Functional Requirements: - NF-1: The game shall be built to run on PCs. - NF-2: The game shall be built to run on Macs. - NF-4: The GUI shall display the player positions, the current worth of each of the players and the property assets that they own. Furthermore, the range of properties available for sale by the bank is a matter of public record, and that information must always be available to all players. Domain Requirements: - D-1: The game should be fun to play and have a colourful and intuitive interface that reflects the spirit and character of the original board game. - D-4: Properties in a set must be upgraded evenly and shall never have a difference greater than 1 house between the properties in that set. For example, if a player wishes to purchase a hotel for a particular property (which is equivalent in value to 5 houses), then the player may have 4 houses on one set and a hotel on another in that set. User Interface: - Game-mode selection screen: - After a user clicks the “Play” button on the start menu, a new screen will pop up. This will allow the user to choose whether they want to play the standard version of Property Tycoon or the abridged version. If they choose the abridged version, they can set an appropriate time limit for how long they want the game to last. After choosing their game-mode, the system will lead the user into the previously created player-selection screen. - Player-Property Interactions: - When a player lands on a property that has not yet been purchased by another player, the relevant property card will flash up on the screen. This property card will display all the details of the said property including its purchase cost, initial rent as well as the rent you can expect to earn after the property has been developed further with houses and hotels and how much these improvements will cost you. You will have the option to either buy it or exit from the window. - When a player lands on a non-standard property, such as a railway station or utility company, a dedicated property card will be displayed on screen. These properties operate differently from standard ones, as their rent values vary based on the number of similar properties owned by the player. The on-screen property cards will clearly reflect these dynamic rules. - When a player lands on a property, but they choose not to buy it, it will be auctioned off by the bank. In such a scenario, a new window will pop up next to the property card that will display the bidding system. This menu will let players submit bids or choose to give up and leave the auction. The player with the current highest bid and the amount they had bid for will also be visible in this screen. - Improving a Property: - If a player owns all the properties in a particular colour coded group, after they have finished moving their token, they will be given the option to improve their property. This functionality will be facilitated through the property review screen which will display all the properties currently in their possession and give them the option to “upgrade” their property by a button at the bottom of the chosen property’s card. - 3D models of houses and hotels will be visible on top of the relevant board tiles when a player chooses to develop their properties. - Raising Funds: - When a player is running low on cash, they can sell any houses and hotels developed on their properties to liquidate their investments and raise capital. - When a player is running low on cash, they can mortgage their property with the bank. This is generally viewed as a last-ditch effort to raise capital. - Animations: - The start screen will have a simple animation where the background flows up into view. - Autonomous computer agent: - If the user chooses to have an A.I. player agent in the token selection screen, then the system will have an in-built computer agent that will mimic how a human would play. During its turn, the autonomous agent will roll the dice and buy/bid for property. The computer agent will be encoded not to be able to retire early from the game and will only stop playing when it has gone bankrupt.

User Story – Bidding System

When a player lands on a previously unowned property, but chooses not to buy the property, the bank will initiate an auction. All eligible players should be able to participate and place bids in this auction.

Task Card:

Design an auction interface and bidding logic which would allow players to take turns in placing bids or giving up. The property will be assigned to the highest bidder, the corresponding amount will be deducted from their account and ownership of the property will be updated.

User Story – Game-mode Selection Screen

After a player clicks the “Play” button on the start menu, they should be allowed to choose the version of game they want to play – whether it is the standard full game or a shortened abridged version.

Task Card:

Create a game-mode selection screen that appears after the player clicks “Play” on the start menu. This window should give the player two selectable options – Full game or Abridged Game. If they choose the shortened version, they will also be permitted to set the time limit after which the game should conclude. Based on the decision that they made; the game system will adjust accordingly.

Gantt Chart: