Software Engineering G6046

| Team Number | 22 |
| --- | --- |
| Names of team members present | Adarsh, Gunbir, Johnson, Oscar, Sahil, Tevy |
| Meeting format | Physical |
| Date and time | 6th February 2025, 15:00 – 16:00 |
| Meeting co-ordinators | Sahil, Johnson |

- Matters to note from last meeting

Not Applicable as this was the first meeting.

- Issues discussed at this meeting

- What software applications we are going to use to design and implement the project.

- What each person’s preferred role in the team would be based on their respective strengths, weaknesses and prior experience.

- Deliberate over the unique aspects of Property Tycoon and how it differs from the conventional table-top Monopoly as well as what ways we could address these attributes in our implementation of the game.

- Discussed extensively about the implementation of the A.I agent(s) in the game.

- What testing would be required for each component and in each iterative prototype of the game.

- Decisions agreed at this meeting

- Use Unity as our game engine.

- Use Blender to create in-game objects, ensuring a visually cohesive and polished user experience.

- Make a GitHub repository where all our coding assets would be stored which would allow us to collaborate on code simultaneously, track changes made by each individual and easily revert to previous versions if needed.

- Share other relevant documents and files on OneDrive.

- The A.I. agent will initially be implemented at a very basic level to make random decisions, even if there are better alternatives possible. If our project is on schedule and the time permits at the end of its development, we will make multiple iterations for the autonomous agent(s) which will successively increase its intelligence and subsequently, the games difficulty while playing with A.I agents.

- Make a discord group to communicate with the team, brain-storm ideas and schedule meetings.

- Johnson and Oscar will primarily be working on coding various aspects of the game, Tevy will be focusing on designing and modelling the general UI and game environment, Sahil will also be working on some aspects of the UI as well as modelling assets in the game, Gunbir and Adarsh will be focusing on documentation.

- Date of next meeting

20th February, 15:00 – 16:00