Software Engineering G6046

| Team Number | 22 |
| --- | --- |
| Names of team members present | Gunbir, Johnson, Oscar, Sahil |
| Meeting format | Physical |
| Date and time | 20th February, 15:00 – 16:00 |
| Meeting co-ordinators | Oscar, Sahil |

- Matters to note from last meeting

Although we had outlined what general roles each person would have in the team at the previous meeting, we had not decided what specific tasks we want to complete by the end of the initial sprint and the production of our first prototype. This was of primary importance to discuss.

- Issues discussed at this meeting

- Discussed what work everyone had done for the project till now.

- Every individual present at the meeting, showcased their work. Johnson and Oscar briefly explained the code that they had written so far. Sahil presented the UI that he had been working on for the start menu of the game. Gunbir revealed the documentation he had written till now.

- Conversed about what tasks and functionality of the product that we wanted to complete by the end of the first sprint and what the first prototype may look like.

- Deliberated over the implementation of the background sound in the game. Tested that the sound Sahil had implemented for the start menu as well as its corresponding volume slider in the settings page for the game worked on everyone’s systems.

- Decisions agreed at this meeting

- Sahil will finish the UI for the start menu of the game.

- Johnson and Oscar will complete the code for the different states that a player can be in on the board.

- Tevy will complete the concept art for the board, start menu and the cards that she was working on.

- Gunbir and Adarsh will finish writing the documentation for the Risk Analysis and Management report as well as the necessary documentation for the first sprint.

- Decided that we want sounds for the pieces moving on the board. Also created a new Sound Monitor asset.

- Date of next meeting

27th February, 14:00 – 15:30