Software Engineering G6046

| Team Number | 22 |
| --- | --- |
| Names of team members present | Adarsh, Gunbir, Johnson, Oscar, Sahil, Tevy |
| Meeting format | Physical + Discord |
| Date and time | 27th February, 14:00 – 15:30 |
| Meeting co-ordinators | Gunbir, Oscar |

- Matters to note from last meeting

In the previous meeting, we outlined the specific tasks that each person would complete by the end of the first sprint, but we failed to discuss and address the implementation details of certain features, such as the token movement animations and A.I. difficulties.

- Issues discussed at this meeting

- Discussed the movement of the tokens on the board and various ways we could implement it. Identified a potential issue with the movement where in certain scenarios the token might go outside the board during movement due to the current underlying code. Discussed adding a jumping animation to make the token movement more visually appealing.

- The player tokens designed by Sahil had a glass texture when he initially made them in Blender. However, when the asset was imported into Unity, they did not retain their glass texture.

- There were also issues with the size of the player tokens after being imported into Unity.

- Had not completed designing the model for the iron player token. All other player tokens had been completed.

- Tevy had completed the design for both the Pot-Luck cards and the Opportunity Knocks cards. These designs were showcased in the meeting. However, these still needed to be filled with their respective details (description and actions)

- Deliberated the level of A.I. that should be implemented for the autonomous computer agent. Explored options for different difficulty levels (e.g. easy, medium, hard) for the A.I. agent and in what ways they could be effectuated for our project given the tight deadlines.

- Decisions agreed at this meeting

- Agreed to add a jumping animation to make the token movement more visually appealing.

- Sahil will complete the design of the iron token. The team will work on fixing the glass effect and size issues for the tokens in Unity.

- Decided to implement a basic A.I. first and then add more sophisticated decision-making logic to it, if time permits.

- Date of next meeting

13th March, 15:00 – 16:00