Software Engineering G6046

| Team Number | 22 |
| --- | --- |
| Names of team members present | Adarsh, Gunbir, Johnson, Oscar, Tevy |
| Meeting format | Physical |
| Date and time | 13th March, 15:00 – 16:00 |
| Meeting co-ordinators | Gunbir, Johnson, Tevy |

- Matters to note from last meeting

The token size when importing the design from Blender to Unity seems to have been resolved. However, the tokens still don’t appear to retain their glass texture. Once all the player tokens are successfully imported into Unity, we need to discuss the camera angle and movement as it follows the tokens around the game board.

- Issues discussed at this meeting

- Adarsh and Gunbir discussed the Team Progress Meeting document that needs to be emailed to the professor to showcase the team’s progress so far in the project.

- Johnson showcased the camera movement and the 2 camera angles that he had implemented. The camera now:

  - Follows the tokens when they are moving on the board.

  - Switches to another player’s token when it’s their turn to move on the board.

- Reviewed the objectives completed so far, including the UI for the menu as well as for the “pot luck” and “opportunity knocks” cards, camera angles and transitions between player moves and the functionality of the cards, jail and parking tiles on the board.

- Deliberated over the implementation of animations for rolling dice and shuffling cards.

- Discussed the implementation of houses and hotels, how they will be placed on each property tile on the board and how their mechanics will work.

- Decisions agreed at this meeting

- Tevy will add a sky background to the project.

- Johnson will share screenshots of the latest prototype in the group chat so that Gunbir can finalize and submit the Team Progress Meeting Document.

- Johnson will finalise the token and camera movements.

- Tevy will be making the UI for the property card which would be visible to players when buying a property or improving it with the development of houses and hotels. She will also be creating models for the houses and hotels that can be built on the property and importing these into Unity.

- The team will focus on implementing animations for dice rolling and shuffling cards.

- Decided to attend the next Software Engineering seminar as a group to discuss progress with the professor and clarify any problems we may be facing with our customer, Watson Games.

- Date of next meeting

31st March, 13:00 – 14:15