Software Engineering G6046

| Team Number | 22 |
| --- | --- |
| Names of team members present | Gunbir, Johnson, Oscar, Tevy |
| Meeting format | Physical |
| Date and time | 31st March, 13:00 – 14:15 |
| Meeting co-ordinators | Oscar, Tevy |

- Matters to note from last meeting

A team progress document was submitted to our client, Watson Games, since the last meeting. This document included screenshots and a video of the current working prototype so that our client could see the progress we had made on the project so far. We did face some issues with the camera tracking which we wanted to implement in the previous meeting, and this has been discussed in more detail below.

- Issues discussed at this meeting

- Gunbir showed the documentation he and Adarsh were working on and had completed up to this point. He presented the team meeting documents, sprint documents, the risk analysis report and the requirement analysis report.

- Discussed the issue we were having with the timeline in the game. The camera angle would sometimes not transition to follow and track behind the player’s agent when their token moves on the game board. Johnson tried fixing this during the meeting as well but to no avail. Eventually, we managed to make it work consistently inside Unity, but it would still not work in the actual game application for some unbeknownst reason.

- Johnson and Oscar presented some new aspects of the game that had been implemented since our last meeting. The settings menu on the start screen was now fully complete. A new token select screen had also been added to allow users to decide the number players which would take part in the game, their player agent, their in-game name and whether or not they wanted to play against an autonomous computer agent. This screen would pop up once the user clicks the “play” button on the start screen.

- Necessary checks had been encoded while developing the player selection screen to prevent players from having duplicate names or duplicate tokens.

- Discussed what tasks everyone had completed in this sprint till now. Some of these tasks, although they had been formally completed, they had not yet been implemented in the game and integrated with the rest of our project.

- Decisions agreed at this meeting

- Some features we had previously considered implementing to enhance the visual appeal of our game – such as dice-throwing animations and house upgrade effects – are not mandatory customer requirements. Due to the impending project deadline, we are now considering either removing them entirely or at the minimum, deprioritising them in order to focus on more critical aspects of the project.

- Johnson will be working on completing the logic behind the player-property interaction. This would involve writing code for buying, selling and mortgaging properties as well as taking part in auctions to bid for a property.

- Tevy will continue to work on the general UI of the game, improving the design of various aspects of the project.

- Date of next meeting

3rd April, 15:00 – 16:00